Initial Project Planning

| Date | 07 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | India’s Agricultural Crop Production Analysis (1997–2021) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Initialization and Planning | USN-1 | Define the problem statement and identify the objectives of the agricultural production analysis project. | 2 | High | Sujal Dhumal | 01/09/2026 | 03/09/2026 |
| Sprint-1 | Project Initialization and Planning | USN-2 | Prepare the project proposal including project overview, scope, proposed solution, and approach. | 2 | High | Sujal Dhumal | 01/09/2026 | 05/09/2026 |
| Sprint-1 | Data Collection | USN-3 | Identify and collect the agricultural crop production dataset containing state, district, crop, year, season, area, and production information. | 3 | High | Sujal Dhumal | 04/09/2026 | 07/09/2026 |
| Sprint-2 | Data Exploration and Preprocessing | USN-4 | Explore the dataset and check its structure, fields, missing values, and data quality. | 3 | High | Sujal Dhumal | 08/09/2026 | 11/09/2026 |
| Sprint-2 | Data Exploration and Preprocessing | USN-5 | Create calculated fields such as Year Start, Data Quality Check, and Production per Area for analysis. | 3 | High | Sujal Dhumal | 10/09/2026 | 14/09/2026 |
| Sprint-2 | Data Transformation | USN-6 | Filter production data to Tonnes for consistent production comparison and prepare the data for visualization. | 2 | High | Sujal Dhumal | 13/09/2026 | 16/09/2026 |
| Sprint-3 | Data Visualization | USN-7 | Create visualizations for yearly production, top crops, state-wise production, and season-wise production. | 3 | High | Sujal Dhumal | 17/09/2026 | 21/09/2026 |
| Sprint-3 | Data Visualization | USN-8 | Create the state production map, production-efficiency chart, crop-season heatmap, and top district chart. | 3 | High | Sujal Dhumal | 20/09/2026 | 24/09/2026 |
| Sprint-4 | Dashboard Development | USN-9 | Design an interactive dashboard containing KPI cards, visualizations, and filters for State, Crop, Season, and Year Start. | 5 | High | Sujal Dhumal | 25/09/2026 | 28/09/2026 |
| Sprint-4 | Dashboard Development | USN-10 | Organize the dashboard layout and verify that all visualizations and interactive filters work correctly. | 3 | High | Sujal Dhumal | 27/09/2026 | 29/09/2026 |
| Sprint-4 | Story Development | USN-11 | Create a Tableau Story containing the agricultural production overview, geographical, crop-wise, seasonal, state/district, and year-wise analysis. | 5 | Medium | Sujal Dhumal | 28/09/2026 | 30/09/2026 |
| Sprint-5 | Performance Testing | USN-12 | Test dashboard loading, filters, visual interactions, and calculated fields for correct functionality. | 3 | High | Sujal Dhumal | 01/10/2026 | 02/10/2026 |
| Sprint-5 | Documentation and Publishing | USN-13 | Prepare project documentation, final report, and dashboard design documentation. | 3 | High | Sujal Dhumal | 02/10/2026 | 04/10/2026 |
| Sprint-5 | Documentation and Publishing | USN-14 | Publish the completed dashboard on Tableau Public and obtain the public dashboard link. | 2 | High | Sujal Dhumal | 04/10/2026 | 05/10/2026 |